| STATE OF WISCONSIN DEPARTMENT OF ADMINISTRATION DIVISION OF FACILITIES DEVELOPMENT (DFD) DOA-4511 P (R09/12) |  | Mailing Address: Post Office Box 7866, Madison, WI 53707-7866 Street Address: 101 E. Wilson Street, 7th Floor, Madison, WI 53703 Phone: 608 / 266-2731; FAX: 608 / 267-2710 http://www.doa.state.wi.us/dfd |
| --- | --- | --- |

Consultant  Performance  Evaluation  process

I.	INTRODUCTION

In accordance with Section 16.85(3) Wis. Stats. and Chapter Adm. 20.10, the Division of Facilities Development (DFD) has developed a procedure to evaluate and compile a record of Consultant performance for architectural or engineering work and in supervising the work done thereunder on State building projects.  Due to their different roles, Prime A/E Consultants will be evaluated separately from the Subconsultants and in-house specialties on the design team.

II.	KEY POINTS FOR CONSULTANT EVALUATION PROCESS

A.	Consistency and Fairness.  The goal of the evaluation is to measure Architect/Engineer (A/E) performance fairly and consistently based on factual information.  The evaluation may contain both objective and subjective judgments that must be in written form and to the extent possible documented by facts.  Evaluations will be used in the A/E selection process and to help improve A/E performance.

B.	Measurement.  The A/Es performance will be measured considering requirements of the A/E Contract, and Policy and Procedure Manual for A/Es.  This will provide a firm basis for measurement and will make evaluation less subjective.

C.	Weighting System.  The same categories will be evaluated for every project but the categories will be weighted differently for each type of project.  Since each category of ratings does not hold the same importance on all project types, this tailored system will provide a more accurate assessment of performance.  Project type will be selected by the DFD Project Manager, and weight factors will be selected by the DFD Administrator.  A copy of the Project Manager & Project Representative Evaluation Weighting System is attached.

D.	Ratings.  Prime A/E Consultants will be evaluated by DFD Project Managers and Project Representatives for their overall project development performance and their management and coordination of their design team (Subconsultants and “in-house” specialists).  The Project Manager will request input from DFD technical staff as appropriate for developing the Prime A/E Consultant evaluations.  Subconsultants (mechanical, electrical, plumbing, etc.) will be evaluated in the pertinent technical areas by DFD staff with a more technically oriented evaluation.  This will be done for both outside Subconsultants as well as “in-house” specialists.  Technical evaluation ratings will be included with technical review comments.  The Prime A/E Consultant evaluations will be maintained separately from the Subconsultant/”in-house” specialist evaluations.

E.	Projects to be Evaluated.  A/Es will be evaluated on projects over $250,000, where they are working on a State project for the first time and selected smaller projects.  A/Es may also be evaluated based on request from the A/Es themselves or as determined by DFD.

- Time Limitation.  Consultant Performance Evaluations will be retained for a period of five years after substantial completion of the project.

Consultant  Performance  Evaluation  process

Page 2

Ill.	PROCEDURE

- Providing of Forms.  DFD prepares the Consultant Performance Evaluation Form for each project meeting the necessary criteria.  The Project Manager classifies the project type, which determines the appropriate weight factors to be used in the evaluation during each project phase and category.  The Project Manager oversees form distribution and solicitation of comments from other DFD staff for evaluating A/Es.

B.	Collection and Disposition of Information.  A Consultant Performance Evaluation will be completed upon completion of each phase as appropriate.  See attached forms.  The intended targets are submittal of the Design Report to the Building Commission, submittal of the Budget Form to Capital Accounting, and issuance of Certificates of Substantial Completion.

The Performance Evaluation for Prime A/E Consultants will be completed by DFD's Project Manager for the Design Development, and Working Drawings Phases, with the Construction Phase completed by DFD's Project Representative.  The Performance Evaluation for Subconsultants and “in-house” specialists will be completed by DFD Technical Reviewers for the Design Development, and Working Drawings Phases.  Evaluations will be placed in the A/E Performance Evaluation Record File.  A copy will be given to the A/E when completed, if so requested.  If any of the performance elements are rated 0-I (Unacceptable) or if the rating key is below 37, the Division Administrator, Director, Bureau of Architecture and Project Management and Director, Bureau of Engineering and Technology, will review these Performance Evaluations for further action.

C.	Action Taken on Unacceptable Evaluations.  After review of the Unacceptable Evaluations, DFD will determine which one of the following actions will be taken:

1)	Allow future contract award(s) without conditions.

2)	Allow future contract award(s) with conditions to be attached to contract.

3)	Disallow award of future contracts for a period of up to two years.

4)	Other.

The A/E will be immediately informed in writing of the action.

D.	Appeal.  An A/E may appeal results of the Consultant Performance Evaluation by submitting a request for performance review to the Administrator of DFD.  Any such request must include the reasons for such request, and documentation necessary to substantiate the A/E’s claim that initial Performance Evaluation was inappropriate or otherwise in error.  The Administrator shall notify the A/E of the results of this review as soon as practicable.

E.	Options.  DFD reserves the right to waive the results of such Performance Evaluation(s) if, in the opinion of DFD, corrective action has been taken to remediate substandard performance, events beyond the control of the A/E resulted in substandard performance, or the best interests of the State will be served.

Consultant  Performance  Evaluation  process

Page 3

# IV.	DEFINITION OF PROJECT TYPES

A.	Complex Projects.

This includes fine arts facilities, hospitals, laboratory buildings, libraries, medical facilities, prisons, science buildings, student unions, sports facilities, and theaters.

B.	Addition/Remodeling Projects.

This includes all types of major remodeling and/or additions to existing buildings.

C.	Major Engineering Projects.

These types of projects include boiler and chiller replacement, new power plants, utility tunnels, utility system replacement and/or upgrade.

D.	Standard Projects.

This includes facilities such as dormitories, educational facilities, food service facilities, maintenance and stores, office buildings, and physical education buildings.

E.	Utilitarian Projects.

This includes such projects as agricultural buildings, armories, civil engineering type projects, parking garages, shop buildings, warehouses, and vehicle storage facilities.

F.	Remedial Work.

This includes all types of remedial work including building window replacement, envelope repairs, foundation repairs, repointing masonry, and roof replacement.

V.	CRITERIA FOR EVALUATION OF PRIME A/E CONSULTANTS

To help the individual in completing the evaluation form, key Category Definitions for each evaluation component have been developed.  These points are based upon language contained in DFD’s Contract, and the Policy and Procedure Manual for A/Es.  An A/E displaying all of the factors included in the key points would thus comply with DFD’s A/E Contract, and Policy and Procedure Manual for A/Es, and therefore receive the highest possible score.  A listing of the key Category Definitions to be considered by the Project Manager when evaluating Prime A/E Consultant performance is attached.

# VI.	CRITERIA FOR EVALUATION OF SUBCONSULTANTS/”IN-HOUSE” SPECIALISTS

To help the individual in completing the evaluation form, key Category Definitions for each Technical evaluation component have been developed.  Note that no evaluation is expected for the Construction Phase.  An A/E displaying all of the factors included in the key points would receive the highest possible score.  A listing of the key Category Definitions to be considered by the Technical Reviewer when evaluating Subconsultant and “in-house” specialist performance is attached.

***

## PROJECT MANAGER & PROJECT REPRESENTATIVE EVALUATIONWEIGHTING SYSTEM

| Project Phase/Category Project Type > | Complex | Addition/ Remodel | Major Engineering | Standard | Utilitarian | Remedial |
| --- | --- | --- | --- | --- | --- | --- |
| Design Development Phase |  |  |  |  |  |  |
| Understands/Evaluates/Conforms to Program | 3 | 4 | 2 | 3 | 3 | 2 |
| Development & Analysis of Design Options | 4 | 3 | 3 | 4 | 3 | 2 |
| Completeness & Coordination of Documents | 4 | 4 | 3 | 3 | 3 | 3 |
| Timeliness/Responsiveness to Reviews & Schedule | 3 | 3 | 3 | 3 | 3 | 3 |
| Budget Analysis/Cost Estimate | 3 | 3 | 3 | 3 | 3 | 3 |
| Design Merit | 4 | 4 | 4 | 3 | 4 | 2 |
| Communications | 2 | 2 | 2 | 2 | 2 | 2 |
| Working Drawing Phase |  |  |  |  |  |  |
| Quality & Completeness of Documents | 4 | 4 | 4 | 4 | 4 | 4 |
| Overall Coordination of Disciplines | 4 | 4 | 4 | 3 | 3 | 2 |
| Estimate Update/Detail | 3 | 3 | 3 | 3 | 3 | 3 |
| Meets Schedules | 3 | 3 | 2 | 3 | 1 | 4 |
| Design Merit | 4 | 3 | 3 | 3 | 2 | 2 |
| Response to Design Issues & Review Comments | 3 | 3 | 3 | 3 | 3 | 3 |
| Communications | 2 | 2 | 2 | 2 | 2 | 2 |
| Pre- & Post Bid Services | 3 | 3 | 3 | 2 | 2 | 2 |
| Construction Phase |  |  |  |  |  |  |
| Participation in Meetings & Keeping Minutes | 3 | 2 | 3 | 2 | 2 | 2 |
| Communications | 3 | 3 | 3 | 3 | 3 | 3 |
| Responsiveness to Submittals | 4 | 4 | 4 | 4 | 4 | 4 |
| Observation & Reporting | 4 | 3 | 4 | 3 | 3 | 3 |
| Quality of Construction Documents | 4 | 4 | 4 | 4 | 4 | 4 |
| Error & Omission Follow-up | 4 | 4 | 4 | 4 | 4 | 4 |

# CATEGORY DEFINITIONS FOR PRIME CONSULTANTS

Design Development Phase

Understands/Evaluates/Conforms to Program:  Developed clear understanding of program, thorough investigation of technical aspects, program quantity and quality as compared to budget.  Identified key issues and major schedule compliance.  Avoided scope creep.  Identified inconsistencies, errors or omissions.  Identified asbestos and hazardous waste concerns.

Development & Analysis of Design Options:  Conducted site inspections and  became familiar with existing conditions.  Compared conditions and made appropriate use of as-built documents.  Explored multiple options to meet program needs.  Scale and relationship of project components was appropriate.  Accounted for special conditions such as occupancy during construction or phasing of work.  Considered available utilities with project requirements.  Investigated alternative design solutions and developed pros & cons list for all options.  Provided systems evaluation backed up by life cycle costing where appropriate.  Incorporated flexibility and adaptability.  Presented design options to DFD for evaluation.  Developed accurate cost estimates related to options.  Participated in peer review and followed-up to suggestions provided at the review.

Completeness & Coordination of Documents:  All required documents were properly prepared and submitted in a timely fashion in accordance with the A/E Contract and A/E Policy & Procedure Manual.  Prepared drawings, details, analysis and outline specifications to describe the size and character of the entire project as defined by the Preliminary Design Checklist.  Developed structural, mechanical, electrical and plumbing systems and material usage.  All such preliminary documents supported the Design Report and were well coordinated.  The Design Report conformed to preparation instructions, provided sufficient detail and included appropriate appendix items.

Timeliness/Responsiveness to Reviews & Schedule:  Provided written response to all comments.  Incorporated "agreed-to" changes.  Further studied options as requested.  Was timely in undertaking required tasks to keep project on schedule.  Evaluated any time restraints that could impact the project.  Updated the schedule with the Project Manager as necessary, due to factors outside their control.  Provided appropriate time estimate for completion of design, bidding and construction.

Budget Analysis/Cost Estimate:  Analyzed budget with regard to program.  Demonstrated cost consciousness.  Prepared cost estimate of recommended design options.  Provided detailed estimate by system or specification division as needed.  Considered availability of trades involved and potential bid climate.  Recommended appropriate alternate bids to keep project within authorized budget, with least programmatic impact.

Design Merit:

Architectural Projects:  Sensitivity to functional and aesthetic qualities, internal circulation, space relationships, flexibility, materials used and site development.  Context and scale of project were appropriate.  Design provided for adequately working around existing facilities/conditions.

Engineering Projects:  Developed the mechanical and integrated with the architectural concept.  Provided for expansion capability.  Provided flexibility of systems.  Design provided for adequately working around existing facilities/conditions.

Communications:  Showed awareness contract is with A/E.  Maintained cooperation and team spirit.  Kept Project Team informed at all times of design related issues and need for input.  Kept Project Manager informed of potential completeness and coordination of document changes to schedule.  Appraised Project Manager of any potential extra costs for A/E services and received written approval before performing such work.  Used best available Communications technologies.

Working Drawing Phase

Quality & Completeness of Documents:  Documents are clear and legible and include all required materials and information.  Documents incorporate revisions from the preliminary document review.  Documents convey full and complete understanding of the construction, well cross-referenced, good coordination between specifications and drawings.  Documents complied with all applicable Statutes, Codes and DFD standards and guides as well as administrative requirements.  Used Quality Management System for project.  complete drawings and specifications were provided.  Few value enhancement proposals needed to be evaluated.

Overall Coordination of Disciplines:  Qualified design team was kept intact.   Coordination between various consultants was evident in plans and specifications.  Documents were well integrated between architectural, structural, mechanical, electrical, plumbing and other trades.  Subconsultants used the same base sheets for their design drawings.  Reflected ceiling plans were provided.  Work by different trades was complete, clearly designated on appropriate discipline's design and did not overlap or conflict on the drawings, in the specifications or between them.

Estimate Update/Detail:  Cost established in the Design Development Phase was confirmed.  Updated cost estimates were provided at time of plan submittal for review and again just prior to bidding.  Final cost estimate for each prime contractor was accurate to within + or - 5 percent.  Good competitive bidding was achieved and no negotiated deducts from base bids nor redesign and rebidding were necessary.  A reasonable contingency was maintained.

Meets Schedules:  Schedule established in the Design Development Phase was confirmed.  Participated in productive review meetings.  A/E's meeting notes and responses were of top quality,  made in a timely manner and met established deadlines.  A/E's efforts met the project schedule for review, printing, and bidding dates.  Any proposed revisions to the project schedule were not due to A/E's lack of timely response.

Design Merit:  Sensitive to functional and aesthetic qualities, site development, internal circulation, space relationships and use of materials.  Detailing, scale, proportions and context were appropriate to facility.  Obtained Department of Commerce approvals without special petitions.  The exterior envelope was designed to keep out the elements using simplistic details.  Energy efficiency and environmental goals were accomplished.  The facility was designed to be easily maintainable.

Response to Design Issues and Review Comments:  Provided written response to all review comments in a timely fashion.  Where review comments conflicted with design, program, or budget, issues were resolved in a professional manner with the individual reviewer.  Incorporated "agreed-to" changes.  Resolved design issues were communicated to the Project Manager.

Communications:  Maintained cooperative spirit and was readily available for consultation.  Kept Project Team informed at all times of design related issues.  Kept Project Manager informed of potential changes to schedule.  Used best available communications technologies.  Worked with User Agency and local governmental units to reasonably satisfy major concerns.  Resolved design issues were communicated to the Project Manager.  Appraised Project Manager of any potential extra costs for A/E services before performing such work.

Pre- & Post Bid Services:  Attended pre-bid site visits.  Answered pre-bid questions from potential bidders in a timely, courteous, and professional manner.  Prepared all necessary addenda for DFD issuance.  Addenda were timely, accurate, properly prepared and used to make corrections or clarifications, but not used to finish the project documents.  Evaluated bids received, and the qualifications of low bidders.  Prepared a recommendation to award contracts, based on the bids received and the bidder's qualifications.  Offered recommendations on development of budget for project.

Construction Phase

Participation in Meetings & Keeping Minutes:  Attended all construction meetings, described goals and identified key issues, noted construction concerns, discussed schedule and timely provided proper meeting minutes.

Communications:  Cooperative spirit, available to DFD staff, kept Project Representative and Project Manager informed, good working relationship with contractors.  Made expeditious use of WisBuild.

Response to Submittals:  Responded in a timely manner to requests for information, provided adequate interpretations to questions and provided adequate back-up data.  Properly handled value enhancement proposals, request for subcontractor approval,  request for transmittal approval, shop drawings, RFIs, CBs, construction change orders, contractor guarantees, punch lists, manuals, as-builts and related items.

Observation & Reporting:  A/E and Subconsultants visited site as required by contract.  Duration of visits was adequate for A/E to become familiar with progress and quality.  Answered questions and provided supplementary drawings in field.  Produced timely and well-written field reports.  Advised DFD of construction non-conformance as it occurred.  Made site observations and provided substantial completion recommendations in a timely manner.

Quality of Construction Documents:  Design errors and omissions were typical of similar size and type projects.  Minimal constructability issues developed during the course of construction.  Construction change orders attributable to design oversight were also minimal.  Completed project appears to be readily maintainable.

Error & Omission Follow-up:  Provided reasonable solutions to design oversight without claims for extra cost and assumed responsibility, including  reimbursement to DFD where appropriate.

CATEGORY DEFINITIONS FOR SUBCONSULTANTS AND IN-HOUSE SPECIALTIES

By Technical Reviewers

Design Development Phase

Document Quality and Coordination Drawings, specifications and Design Report are generally neat, clear, and accurate.  Design documents are generally coordinated to eliminate overlap and/or conflict between trades and conflict with architectural features. Design documents generally do not overlap and/or conflict between the drawings and the specifications.

Document Completeness  All required or necessary design documents are submitted.  All design documents contain required project identification information.  Drawings and specifications generally convey the design intent without excessive clutter, white space, or repetition.  The design documents identify details that will be necessary in the Working Drawings to convey design complexities.  There are minimal gross, serious, or potentially costly errors or omissions.

Technical Design Merit  Designer generally demonstrates technical knowledge and expertise appropriate to that necessary for the project.  Design conforms to program requirements and provides solutions that are thorough, cost-effective, functional and appropriate to the intended life of the facility.  The designer has identified any Code variances necessary.   There is evidence that the designer has sought or employed innovative or original design solutions to better meet the project needs.

Design Bid-ability  Drawings and specifications generally designate the respective work of various trades in the Base and any Alternate Bids.  Drawings and specifications generally distinguish between the proposed work of all trades involved without overlap or conflict.  Drawings and specifications generally demonstrate the designer's knowledge of bidding practices of individual trades expected to be involved with the work proposed.

Design Construct-ability  Drawings and specifications generally demonstrate the designer's knowledge of construction practices applicable to the proposed work. Drawings and specifications generally demonstrate the designer's knowledge of locally available construction materials.

Design Maintain-ability  Design generally provides sufficient space and access for required maintenance operations.  Design utilizes materials and equipment that generally provide for long life with minimum maintenance needs.  Design utilizes materials and equipment that generally demonstrate a knowledge of maintenance techniques.

Use of Guidelines, Standards, Specifications  Drawings and specifications demonstrate a knowledge of, and use of, appropriate DFD Design Guidelines, Master Specifications, and industry standards.

Working Drawing Phase

Response to Preliminary Review Comments  Designer has responded to Preliminary (Design Development) Review Comments in a timely manner.  Design issues and discrepancies raised in Preliminary Review Comments have been courteously resolved with the Reviewer and the Project Manager and addressed in the Working Drawings.  Revisions to the Preliminary (Design Development) documents have been completed.

Document Quality and Coordination Drawings and specifications are neat, clear, and accurate.  Design documents are coordinated to eliminate overlap and/or conflict between trades and conflict with architectural features. Design documents have no overlap and/or conflict between the drawings and the specifications.

Document Completeness  All required or necessary design documents are submitted.  All design documents contain required project identification information.  Drawings and specifications clearly convey the design intent without excessive clutter, white space, or repetition.  There are sufficient details to clearly convey design complexities.  There are no errors or omissions.

Technical Design Merit  Designer clearly demonstrates sound technical knowledge and expertise for the project.  Design conforms to program requirements and provides solutions that are thorough, cost-effective, functional and appropriate to the intended life of the facility.  The designer has obtained any Code variances necessary.

Design Bid-ability  Drawings and specifications clearly designate the respective work of various trades in the Base and any Alternate Bids.  Drawings and specifications clearly distinguish between the proposed work of all trades involved without overlap or conflict.  Drawings and specifications facilitate the bidding practices of individual trades expected to be involved with the work proposed.

Design Construct-ability  Drawings and specifications facilitate the use of locally available construction practices applicable to the proposed work. Drawings and specifications facilitate the use of locally available construction materials.

Design Maintain-ability  Design provides sufficient space and access for required maintenance operations.  Design utilizes materials and equipment that provide for long life with minimum maintenance needs.  Design utilizes materials and equipment that facilitate industry maintenance techniques.